CS 192 Software Engineering II
Implementation Plan and Accountability Report

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person) / Only one person is accountable for the activity	Output	Remarks	Effort / Points / (for instructor only)
1	Jan. 26, 2018	Plan and prepare implementation plan	John Dominic Mendoza	Implementation Plan
	Jan. 31, 2018	Backend Code for Account Creation	Julio Segismundo	Source Code	Requires Database
	Jan. 29, 2018	Database Creation	Julio Segismundo	Source Code
	Jan. 31, 2018	Backend Code for Account Login	John Dominic Mendoza	Source Code	Requires Database
	Jan. 31, 2018	Backend Code for Account Log-out	John Dominic Mendoza	Source Code
	Feb 2, 2018	Show Account login failure error message	John Dominic Mendoza	Source Code
	Feb 2, 2018	UI for Account Creation	Jade De Guzman	Source Code
	Feb. 2, 2018	UI for Account Login	Jade De Guzman	Source Code
	Feb. 2, 2018	UI for Home Page	Jade De Guzman	Source Code
	Feb. 4, 2018	Code Review for Account Creation and document	Jade De Guzman	Code Review Document / Updated Software Architecture Document
	Feb. 5, 2018	Functional Testing and sprint review document	Jade De Guzman	Sprint Review Document
	Feb. 7, 2018	Sprint retrospect document	Jade De Guzman	Sprint Retrospect Document
	Jan. 29, 2018	Update implementation with accountability	John Dominic Mendoza	Updated implementation plan with accountability
2	Feb 11, 2018	Plan and prepare implementation plan	Julio Segismundo	Implementation Plan
	Feb 12, 2018	Change Username into Student Number	Juilo Segismundo	Source Code
	Feb 12, 2018	Modify Login Error Message	John Dominic Mendoza	Source Code
	Feb 12, 2018	Backend Code for Account Update	Julio Segismundo	Source Code
	Feb 12, 2018	Backend Code for Account Viewing	John Dominic Mendoza	Source Code
	Feb 16, 2018	UI for Account Update	Jade De Guzman	Source Code
	Feb 16, 2018	UI for Account Viewing	Jade De Guzman	Source Code
	Feb 21, 2018	Code Review	Jade De Guzman	Code Review Document
	Feb 21, 2018	Code Review for “timeslot.rb”	Julio Segismundo	Code Review Document
	Feb 23, 2018	Testing and sprint review	Jade De Guzman	Sprint Review Document
	Feb 23, 2018	Sprint Retrospect	John Dominic Mendoza	Sprint Retrospect Document
	Feb 23, 2018	Sprint Retrospect	Julio Segismundo	Sprint Retrospect Document
	Feb 23, 2018	Sprint Retrospect	Jade De Guzman	Sprint Retrospect Document
	Feb 23, 2018	Update implementation with accountability	Julio Segismundo	Updated implementation plan with accountabililty
3	Feb 25, 2018	Plan and prepare implementation plan	Julio Segismundo	Implementation Plan
	Feb 26, 2018	Backend for Post Offer(s)	Julio Segismundo	Source Code
	Mar 7, 2018	Backend for Find Tutor	John Dominic Mendoza	Source Code
	Mar 7, 2018	UI for Post Offer(s)	Jade De Guzman	Source Code
	Mar 7, 2018	UI for Find Tutor	Jade De Guzman	Source Code
	Mar 8, 2018	Code Review	Jade De Guzman	Code Review Document
	Mar 9, 2018	Code Review for searchresult.html.erb	Julio Segismundo	Code Review Document
	Mar 9, 2018	Code Review for search.html.erb	Julio Segismundo	Code Review Document
	Mar 9, 2018	Code Review for index.html.erb (from tutorial)	John Dominic Mendoza	Code Review Document
	Mar 8, 2018	Testing and sprint review	Jade De Guzman	Sprint Review Document
	Mar 9, 2018	Sprint Retrospect	John Dominic Mendoza	Sprint Retrospect Document
	Mar 9, 2018	Sprint Retrospect	Julio Segismundo	Sprint Retrospect Document
	Mar 9, 2018	Sprint Retrospect	Jade De Guzman	Sprint Retrospect Document
	Mar 9, 2018	Update implementation with accountability	Julio Segismundo	Updated implementation plan with accountabililty