CS 192 Software Engineering II
Implementation Plan and Accountability Report

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person) / Only one person is accountable for the activity	Output	Remarks	Effort / Points / (for instructor only)
1	Jan. 26, 2018	Plan and prepare implementation plan	John Dominic Mendoza	Implementation Plan
	Jan. 31, 2018	Backend Code for Account Creation	Julio Segismundo	Source Code	Requires Database
	Jan. 29, 2018	Database Creation	Julio Segismundo	Source Code
	Jan. 31, 2018	Backend Code for Account Login	John Dominic Mendoza	Source Code	Requires Database
	Jan. 29, 2018	UI for Account Creation	Jade De Guzman	Source Code
	Feb. 4, 2018	Code Review for Account Creation and document	Jade De Guzman	Code Review Document / Updated Software Architecture Document
	Feb. 5, 2018	Functional Testing and sprint review document	Jade De Guzman	Sprint Review Document
	Feb. 7, 2018	Sprint retrospect document	Jade De Guzman	Sprint Retrospect Document
	Jan. 29, 2018	Update implementation with accountability	John Dominic Mendoza	Updated implementation plan with accountability
2		Plan and prepare implementation plan
		Code [What?]*
		Code Review [What?]* and document
		Testing and sprint review
		Sprint Retrospect
		Update implementation with accountability
		[Place here other activities]